# EPS-Sterna and EPS-Aeolus System Engineering Service

Monthly activity report for April 2026

| Contract number: |  | EUM/CO/24/4600002812/AC |
| --- | --- | --- |
| Purchase Order: |  | 4500027747 |
| Doc. N°: |  | EXO_EUM_EPS-Sterna_MAR_03-2026 |
| Date: |  | 30/04/2026 |
| Service Level Manager: |  |
| EUM Technical Officer: |  | Alessio Canestri |

# INTRODUCTION

## Work package

This is the activities report related to activities performed in the scope of the contract:

| Contract: | EUM/CO/24/4600002812/AC |
| --- | --- |
| Purchase Order: | 4500027747 |
| WP: | 06 |

for the month of 30/04/2026.

## Total days of service provided for the month

| Total effort [in days] provided for April 2026 |  |  |
| --- | --- | --- |
| BrM | Days ALLOCATED TO THE TASKS | 13 |
| FaC | Days ALLOCATED TO THE TASKS | 17 |
| MaB | Days ALLOCATED TO THE TASKS |  |
| TOTAL |  | 30 |

## Total leave days for the month

| Total absence [in days] for April 2026 |  |  |
| --- | --- | --- |
| BrM | Holidays or Sick Leave | 7 |
| FaC | Holidays or Sick Leave | 3 |
| MaB | Holidays or Sick Leave |  |
| TOTAL |  | 7 |

# TECHNICAL REPORT FROM KEY PERSONS

## Key person: 	Bruno MORABITO

|  | WORK PACKAGE | WP-06 |
| --- | --- | --- |
|  | MONTH | Apr 26 |
|  | EFFORTS ALLOCATED TO THE TASKS | 13 |
|  | Tasks Performed | PD |
| 1 | Contribution to the closure of any follow-on actions triggered by the EPS-Sterna Ground Segment PDR. | 0 |
|  | No activity in the reporting period |  |
| 2 | Support refining/maintaining the EPS-Sterna MSRD and GSRD VCDs and harmonisation of the lower level VCDs. | 6 |
|  | - Implementation of changes related to VMs in GSRDVCD. - Cross check VMs between GSRD and relevant down-traced requirements. - Added verification references for System level RoD to DOORS MSRDVCD. |  |
| 3 | Support advancing and completion of EPS-Sterna interface or any other documents during detailed design required for GS or System CDR. | 0 |
|  | No activity in the reporting period |  |
| 4 | Contribute to EPS-Sterna RF Suitcase and NDIU documentation and refine the existing ones as necessary. | 0 |
|  | No activity in the reporting period |  |
| 5 | Contribution to EPS-Sterna RF compatibility verification activities and documentation. | 0 |
|  | No activity in the reporting period |  |
| 6 | Complete RF characterisation/compatibility testing based on Arctic Weather Satellite signal recording and replaying and generate all test documentation needed (i.e. test specification, test procedure, test report). | 0 |
|  | No activity in the reporting period |  |
| 7 | Contribute to the preparation of test plans and test specifications for EPS-Sterna System Verification activities involving RF suitcase and NDIU. | 0 |
|  | No activity in the reporting period |  |
| 8 | Contribution to EPS-Sterna IV&V campaigns planning and related documentation. | 5 |
|  | - Contribute defining multi-level VCD tracking display. - Start producing Test Procedures. |  |
| 9 | Contribution to the development and verification of the EPS-Sterna SATSIM and exploitation of the SATSIM prototype as a pre-available tool for the operations preparation activities |  |
|  | No activity in the reporting period |  |
| 10 | Contribution to the preparation of the EPS-Sterna operations preparation documentation as needed (e.g. Flight Operations Procedures (FOP), populating the operation static data (OSD), the operation baseline documentation (OBD) database) |  |
|  | No activity in the reporting period |  |
| 11 | Contribution to the preparation of the EPS-Sterna operational validation documentation as needed (e.g. pre-SVT, SVT, OSV test documentation (specification, procedure, report) |  |
|  | No activity in the reporting period |  |
| 12 | Contribution to the EPS-Sterna LEOP & SIOV planning as necessary |  |
|  | No activity in the reporting period |  |
| 13 | Preparation of presentations summarizing outcome of discussions and analyses on the work being done |  |
|  | No activity in the reporting period |  |
| 14 | Support/Contribute preparation activities for the EPS-Sterna project reviews from operations preparation point of view (e.g. GS-CDR, System CDR or similar) |  |
|  | No activity in the reporting period |  |
| 15 | Maintenance of EPS-Aeolus System and Ground Segment VCDs exported from DOORS/VERDI. | 0 |
|  | No activity in the reporting period |  |
| 16 | Maintenance of EPS-Aeolus System and GS IV&V Plan, Space-to-Ground IRD and RF Suitcases Requirements Document. | 0 |
|  | No activity in the reporting period |  |
| 17 | Support the maintenance and update of the EPS-Aeolus ESA SSRD DOORS module. | 0 |
|  | No activity in the reporting period |  |
| 18 | Support the maintenance and update of the EPS-Aeolus SRD DOORS module including generation of Trace document of traces from and to the EPS-Aeolus SRD of SSRD, GSRD, and EURD. | 0 |
|  | No activity in the reporting period |  |
| 19 | Contribution to design activities linked to system modelling and architecture. | 0 |
|  | No activity in the reporting period |  |
| 20 | Contribution to the requirement traceability and maintenance. | 0 |
|  | No activity in the reporting period |  |
| 21 | Contribute to the update and maintenance of system and/or ground segment technical budgets. | 0 |
|  | No activity in the reporting period |  |
| 22 | Participation in any necessary meeting to progress on the design/definition of EPS-Aeolus and EPS-Sterna ground segment, system and/or IV&V activities. | 0 |
|  | No activity in the reporting period |  |
| 23 | Preparation of presentations summarizing outcome of discussions and analysis on the work being done. | 0 |
|  | No activity in the reporting period |  |
| 24 | Support preparation activities for the future project reviews (e.g. SRR-2 of EPS-Aeolus, GS-CDR, System CDR of EPS-Sterna or similar). | 0 |
|  | No activity in the reporting period |  |
| 25 | Provide Systems Engineering support to the EPS-Aeolus Ground Segment System Engineer in other areas (e.g. MMGS definition) as required. | 0 |
|  | No activity in the reporting period |  |
| 26 | Weekly report identifying the progress and status of the activities carried out | 1 |
|  | Weekly Reports for CW#16, #17 and #18 |  |
| 27 | A work package report to be submitted together with any invoice |  |
|  | This report |  |
| 28 | Team Events | 1 |
|  | This report |  |

## Key person: 	Fabio CIALFI

|  | WORK PACKAGE | WP-06 |
| --- | --- | --- |
|  | MONTH | Apr 26 |
|  | EFFORTS ALLOCATED TO THE TASKS | 13 |
|  | Tasks Performed | PD |
| 1 | Contribution to the closure of any follow-on actions triggered by the EPS-Sterna Ground Segment PDR. | 0 |
|  | No activity in the reporting period |  |
| 2 | Support refining/maintaining the EPS-Sterna MSRD and GSRD VCDs and harmonisation of the lower level VCDs. | 6 |
|  | - Implementation of changes related to VMs in GSRDVCD. - Cross check VMs between GSRD and relevant down-traced requirements. - Added verification references for System level RoD to DOORS MSRDVCD. |  |
| 3 | Support advancing and completion of EPS-Sterna interface or any other documents during detailed design required for GS or System CDR. | 0 |
|  | No activity in the reporting period |  |
| 4 | Contribute to EPS-Sterna RF Suitcase and NDIU documentation and refine the existing ones as necessary. | 0 |
|  | No activity in the reporting period |  |
| 5 | Contribution to EPS-Sterna RF compatibility verification activities and documentation. | 0 |
|  | No activity in the reporting period |  |
| 6 | Complete RF characterisation/compatibility testing based on Arctic Weather Satellite signal recording and replaying and generate all test documentation needed (i.e. test specification, test procedure, test report). | 0 |
|  | No activity in the reporting period |  |
| 7 | Contribute to the preparation of test plans and test specifications for EPS-Sterna System Verification activities involving RF suitcase and NDIU. | 0 |
|  | No activity in the reporting period |  |
| 8 | Contribution to EPS-Sterna IV&V campaigns planning and related documentation. | 5 |
|  | - Contribute defining multi-level VCD tracking display. - Start producing Test Procedures. |  |
| 9 | Contribution to the development and verification of the EPS-Sterna SATSIM and exploitation of the SATSIM prototype as a pre-available tool for the operations preparation activities |  |
|  | No activity in the reporting period |  |
| 10 | Contribution to the preparation of the EPS-Sterna operations preparation documentation as needed (e.g. Flight Operations Procedures (FOP), populating the operation static data (OSD), the operation baseline documentation (OBD) database) |  |
|  | No activity in the reporting period |  |
| 11 | Contribution to the preparation of the EPS-Sterna operational validation documentation as needed (e.g. pre-SVT, SVT, OSV test documentation (specification, procedure, report) |  |
|  | No activity in the reporting period |  |
| 12 | Contribution to the EPS-Sterna LEOP & SIOV planning as necessary |  |
|  | No activity in the reporting period |  |
| 13 | Preparation of presentations summarizing outcome of discussions and analyses on the work being done |  |
|  | No activity in the reporting period |  |
| 14 | Support/Contribute preparation activities for the EPS-Sterna project reviews from operations preparation point of view (e.g. GS-CDR, System CDR or similar) |  |
|  | No activity in the reporting period |  |
| 15 | Maintenance of EPS-Aeolus System and Ground Segment VCDs exported from DOORS/VERDI. | 0 |
|  | No activity in the reporting period |  |
| 16 | Maintenance of EPS-Aeolus System and GS IV&V Plan, Space-to-Ground IRD and RF Suitcases Requirements Document. | 0 |
|  | No activity in the reporting period |  |
| 17 | Support the maintenance and update of the EPS-Aeolus ESA SSRD DOORS module. | 0 |
|  | No activity in the reporting period |  |
| 18 | Support the maintenance and update of the EPS-Aeolus SRD DOORS module including generation of Trace document of traces from and to the EPS-Aeolus SRD of SSRD, GSRD, and EURD. | 0 |
|  | No activity in the reporting period |  |
| 19 | Contribution to design activities linked to system modelling and architecture. | 0 |
|  | No activity in the reporting period |  |
| 20 | Contribution to the requirement traceability and maintenance. | 0 |
|  | No activity in the reporting period |  |
| 21 | Contribute to the update and maintenance of system and/or ground segment technical budgets. | 0 |
|  | No activity in the reporting period |  |
| 22 | Participation in any necessary meeting to progress on the design/definition of EPS-Aeolus and EPS-Sterna ground segment, system and/or IV&V activities. | 0 |
|  | No activity in the reporting period |  |
| 23 | Preparation of presentations summarizing outcome of discussions and analysis on the work being done. | 0 |
|  | No activity in the reporting period |  |
| 24 | Support preparation activities for the future project reviews (e.g. SRR-2 of EPS-Aeolus, GS-CDR, System CDR of EPS-Sterna or similar). | 0 |
|  | No activity in the reporting period |  |
| 25 | Provide Systems Engineering support to the EPS-Aeolus Ground Segment System Engineer in other areas (e.g. MMGS definition) as required. | 0 |
|  | No activity in the reporting period |  |
| 26 | Weekly report identifying the progress and status of the activities carried out | 1 |
|  | No activity in the reporting period |  |
| 27 | A work package report to be submitted together with any invoice |  |
|  | No activity in the reporting period |  |
| 28 | Team Events | 1 |
|  | No activity in the reporting period |  |

## Key person: 	Marco BRUNO

|  | WORK PACKAGE | WP-06 |
| --- | --- | --- |
|  | MONTH | Apr 26 |
|  | EFFORTS ALLOCATED TO THE TASKS | 13 |
|  | Tasks Performed | PD |
| 1 | Contribution to the closure of any follow-on actions triggered by the EPS-Sterna Ground Segment PDR. | 0 |
|  | No activity in the reporting period |  |
| 2 | Support refining/maintaining the EPS-Sterna MSRD and GSRD VCDs and harmonisation of the lower level VCDs. | 6 |
|  | - Implementation of changes related to VMs in GSRDVCD. - Cross check VMs between GSRD and relevant down-traced requirements. - Added verification references for System level RoD to DOORS MSRDVCD. |  |
| 3 | Support advancing and completion of EPS-Sterna interface or any other documents during detailed design required for GS or System CDR. | 0 |
|  | No activity in the reporting period |  |
| 4 | Contribute to EPS-Sterna RF Suitcase and NDIU documentation and refine the existing ones as necessary. | 0 |
|  | No activity in the reporting period |  |
| 5 | Contribution to EPS-Sterna RF compatibility verification activities and documentation. | 0 |
|  | No activity in the reporting period |  |
| 6 | Complete RF characterisation/compatibility testing based on Arctic Weather Satellite signal recording and replaying and generate all test documentation needed (i.e. test specification, test procedure, test report). | 0 |
|  | No activity in the reporting period |  |
| 7 | Contribute to the preparation of test plans and test specifications for EPS-Sterna System Verification activities involving RF suitcase and NDIU. | 0 |
|  | No activity in the reporting period |  |
| 8 | Contribution to EPS-Sterna IV&V campaigns planning and related documentation. | 5 |
|  | - Contribute defining multi-level VCD tracking display. - Start producing Test Procedures. |  |
| 9 | Contribution to the development and verification of the EPS-Sterna SATSIM and exploitation of the SATSIM prototype as a pre-available tool for the operations preparation activities |  |
|  | No activity in the reporting period |  |
| 10 | Contribution to the preparation of the EPS-Sterna operations preparation documentation as needed (e.g. Flight Operations Procedures (FOP), populating the operation static data (OSD), the operation baseline documentation (OBD) database) |  |
|  | No activity in the reporting period |  |
| 11 | Contribution to the preparation of the EPS-Sterna operational validation documentation as needed (e.g. pre-SVT, SVT, OSV test documentation (specification, procedure, report) |  |
|  | No activity in the reporting period |  |
| 12 | Contribution to the EPS-Sterna LEOP & SIOV planning as necessary |  |
|  | No activity in the reporting period |  |
| 13 | Preparation of presentations summarizing outcome of discussions and analyses on the work being done |  |
|  | No activity in the reporting period |  |
| 14 | Support/Contribute preparation activities for the EPS-Sterna project reviews from operations preparation point of view (e.g. GS-CDR, System CDR or similar) |  |
|  | No activity in the reporting period |  |
| 15 | Maintenance of EPS-Aeolus System and Ground Segment VCDs exported from DOORS/VERDI. | 0 |
|  | No activity in the reporting period |  |
| 16 | Maintenance of EPS-Aeolus System and GS IV&V Plan, Space-to-Ground IRD and RF Suitcases Requirements Document. | 0 |
|  | No activity in the reporting period |  |
| 17 | Support the maintenance and update of the EPS-Aeolus ESA SSRD DOORS module. | 0 |
|  | No activity in the reporting period |  |
| 18 | Support the maintenance and update of the EPS-Aeolus SRD DOORS module including generation of Trace document of traces from and to the EPS-Aeolus SRD of SSRD, GSRD, and EURD. | 0 |
|  | No activity in the reporting period |  |
| 19 | Contribution to design activities linked to system modelling and architecture. | 0 |
|  | No activity in the reporting period |  |
| 20 | Contribution to the requirement traceability and maintenance. | 0 |
|  | No activity in the reporting period |  |
| 21 | Contribute to the update and maintenance of system and/or ground segment technical budgets. | 0 |
|  | No activity in the reporting period |  |
| 22 | Participation in any necessary meeting to progress on the design/definition of EPS-Aeolus and EPS-Sterna ground segment, system and/or IV&V activities. | 0 |
|  | No activity in the reporting period |  |
| 23 | Preparation of presentations summarizing outcome of discussions and analysis on the work being done. | 0 |
|  | No activity in the reporting period |  |
| 24 | Support preparation activities for the future project reviews (e.g. SRR-2 of EPS-Aeolus, GS-CDR, System CDR of EPS-Sterna or similar). | 0 |
|  | No activity in the reporting period |  |
| 25 | Provide Systems Engineering support to the EPS-Aeolus Ground Segment System Engineer in other areas (e.g. MMGS definition) as required. | 0 |
|  | No activity in the reporting period |  |
| 26 | Weekly report identifying the progress and status of the activities carried out | 1 |
|  | No activity in the reporting period |  |
| 27 | A work package report to be submitted together with any invoice |  |
|  | No activity in the reporting period |  |
| 28 | Team Events | 1 |
|  | No activity in the reporting period |  |